LogiQ-On Tech — End-of-Day 6 Progress Update

Jira Task KAN-6: Master Data Management (MDM), Item Master Core CRUD, Category Taxonomy Tree, UOM Setup, Auto SKU/Barcode Generator & Visual SVG Renderer, and Bulk CSV Import

| Recipient: | Induja Manavimukthi (Lead Architect & Product Owner) |
| --- | --- |
| Developer / Submitter: | Gimhan / Theekshana (Git: theekshana-git <theekshana.professional@gmail.com>) |
| Jira Board & Task: | MYHitch Software Team — KAN-6 (Day 6 Deliverables) |
| Submission Date: | August 7, 2026 |
| Overall Day 6 Status: | 100% COMPLETED (Passed All Acceptance Criteria 🟢) |

# 1. Executive Summary & Overview

Day 6 of the LogiQ-On Tech 15-day build plan focused on implementing Epic KAN-6: Item Master Data Core & Master Data Management (MDM) Engine. The system now features a centralized Item Master repository (/dashboard/owner/items), automated GS1 EAN-13 barcode generation, visual SVG barcode line rendering, parent-child category tree taxonomy, unit of measure (UOM) setups, 22 seeded 3PL items, and bulk CSV ingestion. All Day 6 acceptance criteria have been 100% completed, verified with 0 compilation errors across 52 static page routes, and committed to git.

# 2. Planned Work vs. Completed Work

| Task Item / Deliverable | Scope Description | Status & Verification |
| --- | --- | --- |
| Item Master CRUD Engine | Created Central MDM Hub (/dashboard/owner/items) & APIs (/api/mdm/items) for Item Master creation, editing, status controls, and searching. | COMPLETED 🟢 |
| Automated SKU & Barcode Generator | Implemented auto SKU formatting (LQ-[CAT]-[SEQ]) and GS1-compliant EAN-13 barcode generation (931XXXXXXXXXX). | COMPLETED 🟢 |
| Visual SVG Barcode Renderer | Built BarcodeRenderer component displaying crisp SVG barcode lines and human-readable numbers in item detail modals. | COMPLETED 🟢 |
| Category & Subcategory Hierarchy Tree | Built CategoryTree component & API (/api/mdm/categories) with parent-child tree taxonomy (e.g. Hardware -> Scanners). | COMPLETED 🟢 |
| Unit of Measure (UOM) Setup | Built UOM registry & API (/api/mdm/uom) supporting standard 3PL logistics units (PCS, BOX, CTN, PLT, KG, MTR, PK). | COMPLETED 🟢 |
| 22 Seeded 3PL Industrial Items | Seeded 22 realistic industrial inventory items into Prisma DB & persistent store covering scanners, RFID tags, printers, pallets, and cables. | COMPLETED 🟢 |
| Bulk CSV Import Functionality | Built CSV bulk importer (/api/mdm/items/bulk-import) with file drag-and-drop, validation, and instant catalog ingestion. | COMPLETED 🟢 |

# 3. Staging URL & Acceptance Criteria Verification

🚀 Live Staging Deployment Link:
https://logi-q-on-tech-git-dev-myh-itch.vercel.app/
GitHub Repository: https://github.com/Harsh-Kesh/LogiQ-On-Tech

## Verification of Day 6 Acceptance Criteria:

Criterion 1: At Least 20 Seeded Items Visible: PASSED 🟢 — Catalog table renders 22 seeded 3PL industrial items complete with categories, UOMs, prices, and SKUs.

Criterion 2: Visual Barcode Value Rendering: PASSED 🟢 — Clicking 'View Item Detail' displays the item's scannable SVG barcode lines and numeric value in a clean modal.

Criterion 3: Bulk CSV Import Functionality: PASSED 🟢 — Uploaded test_item_master_import.csv file; verified automatic parsing, validation, and batch catalog creation.

# 4. Key Technical & Architectural Decisions Made

• Centralized MDM Data Architecture: Constructed a unified ItemMaster model shared across Vendor Portals, Warehouse Inventory, and Platform Owner Console.

• Deterministic SVG Barcode Renderer: Developed BarcodeRenderer.tsx to render scalable SVG barcode lines dynamically without external image dependencies.

• Hierarchical Category Taxonomy: Implemented CategoryTree.tsx with expand/collapse nodes for parent-child category relationships.

• Persistent Store Seed Merge: Updated loadPersistentProducts() to merge seeded demo items with file storage, guaranteeing 22 seeded items are always available.

# 5. Blockers, Risks, & Open Bugs Status

• Current Blockers: NONE. All Day 6 deliverables are operational.
• Open Bugs: NONE (0 compilation errors across 52 static page routes).
• UI Polish: Truncated long category badges to max 180px and enforced single-line icon-text alignment on action buttons.

# 6. Tomorrow's Execution Plan (Day 7 — KAN-7)

Tomorrow (Day 7) will focus on implementing Epic KAN-7: 3PL Warehouse Operations, Receiving Ledger & Bin Stock Allocation Engine.

Inbound Receiving Log: Record inbound shipments from vendors linked to Item Masters.

Bin Stock Location Assignment: Allocate received inventory to warehouse bin locations (e.g. Aisle 2 - Bin B-04).

Stock Ledger Audit Trail: Write immutable RECEIPT movements to StockLedger with user createdById.

Warehouse Stock Recalculation: Update WarehouseStock balances dynamically.

Report Prepared & Submitted By:
Gimhan / Theekshana (theekshana-git <theekshana.professional@gmail.com>)
Full-Stack Software Engineering Team — LogiQ-On Tech Platform