LogiQ-On Tech — End-of-Day 2 Progress Update

Jira Task KAN-2: Authentication, Role Governance (RBAC), MFA Enrolment & Audit Engine

| Recipient: | Induja Manavimukthi |
| --- | --- |
| Developer / Submitter: | Gimhan Theekshana |
| Jira Board & Task: | MYHitch Software Team — KAN-2 (Day 2 Deliverables) |
| Submission Date: | August 3, 2026 |
| Overall Day 2 Status: | 100% COMPLETED (Passed All Acceptance Criteria 🟢) |

# 1. Executive Summary & Overview

Day 2 of the LogiQ-On Tech 15-day build plan focused on constructing an enterprise-grade authentication, role-based access control (RBAC), multi-factor authentication (MFA), and audit logging infrastructure for KAN-2. All acceptance criteria have been 100% fulfilled. The platform features strict ATO statutory checksum validation for ABN/ACN numbers during vendor registration, 1-Click Demo role switching across all 4 user types, Next-Auth JWT session management, a custom TOTP MFA Enrolment Engine with an un-bypassable Login Interceptor, a 2-Phase OTP password reset mechanism, and an immutable PostgreSQL Audit Log system with live UI monitoring for Platform Owners.

# 2. Planned Work vs. Completed Work

| Task Item / Deliverable | Scope Description | Status & Verification |
| --- | --- | --- |
| Vendor Registration & ATO Checksums | Built registration API (/api/auth/register) with real-time statutory Australian Taxation Office (ATO) mathematical checksum validation for ABN/ACN numbers and password policy checks. | COMPLETED 🟢 |
| Role Definitions & 1-Click Demo UI | Enforced UserRole enum (PLATFORM_OWNER, VENDOR, WAREHOUSE, CUSTOMER) in Prisma schema. Created 1-Click Demo buttons on login UI to test all 4 role perspectives. | COMPLETED 🟢 |
| Permission Matrix & RBAC | Implemented centralized RBAC matrix in DashboardLayout restricting navigation, portals, and features strictly according to Next-Auth JWT session roles. | COMPLETED 🟢 |
| MFA (TOTP) Enrolment Engine | Integrated otplib & qrcode generators for TOTP 2FA. Built /dashboard/mfa-enrol page enabling staff and vendors to scan QR codes with Authenticator apps. | COMPLETED 🟢 |
| MFA Login Interceptor | Built security gateway (/auth/mfa-verify) and API (/api/auth/mfa/login-challenge). Intercepts logins for 2FA-enabled accounts and forces 6-digit OTP verification before dashboard access. | COMPLETED 🟢 |
| Audit Logging System & UI | Created AuditLog DB table, logAuditEvent() write-hooks across all sensitive auth actions, and live Audit Log portal (/dashboard/owner/audit-logs) for Platform Owners. | COMPLETED 🟢 |

# 3. Staging URL & Functionality Verification

🚀 Live Staging Deployment Link:
https://logi-q-on-tech-git-dev-myh-itch.vercel.app/
GitHub Repository: https://github.com/Harsh-Kesh/LogiQ-On-Tech
Database Engine: PostgreSQL 16 (Connected locally via Prisma ORM)

## Verification Steps for Manager:

Navigate to https://logi-q-on-tech-git-dev-myh-itch.vercel.app/auth/login and click the 1-Click Demo buttons to log in as each of the 4 roles (Platform Owner, Vendor, Warehouse, Customer). Observe that each role sees a custom, RBAC-restricted dashboard navigation.

Go to /auth/register and test vendor registration with valid test ABN 51 824 753 556 versus an invalid 12-digit number to verify statutory ATO checksum enforcement.

Go to /dashboard/mfa-enrol as a Vendor account, scan the QR code with Google Authenticator or Authy, and complete enrolment. Log out and sign back in to test the un-bypassable MFA Login Interceptor.

Go to /auth/forgot-password, request a password reset, enter the 6-digit OTP code, and update credentials to verify the 2-Phase OTP workflow.

Log in as Platform Owner (admin@logiqon.tech) and open /dashboard/owner/audit-logs to inspect real-time audit event streams for logins, password resets, and 2FA enrolments.

# 4. Key Technical & Architectural Decisions Made

• NextAuth.js JWT Session Strategy: Utilized NextAuth JWTs stored in HttpOnly cookies with custom role and mfaVerified session callbacks. Prevents client-side session tampering while maintaining stateless serverless compatibility.

• Custom MFA Login Interceptor Gateway: Architected a 2-stage authentication flow. When mfaEnabled is true, NextAuth session initializes as mfaVerified: false, trapping the user on /auth/mfa-verify until TOTP challenge validation succeeds.

• Statutory ATO Checksum Validation Engine: Implemented central validation library (src/lib/validation.ts) enforcing weighting algorithms for Australian Business Numbers (ABN) and Australian Company Numbers (ACN).

• Centralized Audit Logging Architecture: Created logAuditEvent() hook function tied directly to Prisma AuditLog model. Automatically logs userId, role, action, module, and JSON payload on every sensitive transaction.

• File-Backed Persistent Fallback Store: Implemented local JSON persistence (.data/registered_users.json) so staging environments gracefully operate even when cloud database connections undergo maintenance windows.

# 5. Blockers, Risks, & Open Bugs Status

• Current Blockers: NONE. Local PostgreSQL database, Prisma ORM migrations, and Vercel staging deployments are fully operational.
• Identified Bugs: NONE. Next-Auth JWT session refresh bug for MFA state was identified and fixed during testing. TypeScript build completed with 0 errors.
• Risk Mitigation: Mandatory MFA for staff/vendor accounts and ATO checksum validations prevent unauthorized access and dirty vendor data insertion.

# 6. Tomorrow's Execution Plan (Day 3 — KAN-3: Vendor Onboarding)

Tomorrow (Day 3) will focus on implementing KAN-3: Multi-Step Vendor Onboarding, Document Upload Mockups, and Platform Owner Approval Workflows.

Multi-Step Vendor Application Form: Build multi-page registration form (Business Info, Tax & Financial Details, Bank Account, Operating Categories).

Document Upload Engine: Implement UI dropzones for trade licenses and compliance documentation.

Platform Owner Review Queue: Build /dashboard/owner/vendors portal to inspect pending applications and approve or reject with feedback.

Status Workflow State Machine: Automate vendor account status transitions (PENDING -> APPROVED / REJECTED) and audit logging.

Expected Deliverable: Complete Vendor Onboarding flow + Owner Approval Portal.

Report Prepared & Submitted By:
Gimhan Theekshana