LogiQ-On Tech — End-of-Day 4 Progress Update

Jira Task KAN-4: Day 4 — Vendor Onboarding, Compliance Doc Upload, Lifecycle State Machine & Admin Console

| Recipient: | Induja Manavimukthi (Lead Architect & Product Owner) |
| --- | --- |
| Developer / Submitter: | Gimhan / Harshana (Git: Harsh-Kesh) |
| Jira Board & Task: | MYHitch Software Team — KAN-4 (Day 4 Deliverables) |
| Submission Date: | August 5, 2026 |
| Overall Day 4 Status: | 100% COMPLETED (Passed All Acceptance Criteria 🟢) |

# 1. Executive Summary & Overview

Day 4 of the LogiQ-On Tech 15-day execution plan successfully delivered Pillar 1: Vendor Governance & Statutory ATO Compliance. The application now includes full end-to-end Vendor Company Registration, Australian ABN (11-digit) and ACN (9-digit) regex validation, compliance document uploads with strict file extension (.pdf, .png, .jpg, .doc, .docx) and file size (≤ 5MB) validation, a finite Vendor Lifecycle State Machine (PENDING, UNDER_REVIEW, APPROVED, SUSPENDED, REJECTED), and a dedicated Platform Owner Vendor Directory Console (/dashboard/owner/vendors).

# 2. Planned Work vs. Completed Work (Work for the Day)

| Work Item / Deliverable | Planned Scope Description | Execution Status |
| --- | --- | --- |
| Company Registration & Vendor Profile | Vendor onboarding form with Company Name, ABN (11 digits), ACN (9 digits) regex validation, and profile management inside Vendor Portal. | COMPLETED 🟢 |
| Compliance Document Upload Engine | Document uploader supporting PDF, PNG, JPG, DOC, DOCX files under 5MB with visual validation error pills and automatic document replacement. | COMPLETED 🟢 |
| Vendor Lifecycle State Machine | Finite state machine enforcing allowed status transitions (PENDING, UNDER_REVIEW, APPROVED, SUSPENDED, REJECTED) with audit logging. | COMPLETED 🟢 |
| Admin Vendor Directory Console | Platform Owner management console (/dashboard/owner/vendors) with status filtering tabs, real-time search, document inspection, and status controls. | COMPLETED 🟢 |
| Senura UI Alignment & Uniform Eye Toggle | Restored Senura's authentic LoginView and RegisterView split-card layouts with uniform Lucide Eye/EyeOff password toggle icons across all forms. | COMPLETED 🟢 |

# 3. Acceptance Criteria & End-of-Day Verification

🚀 Live Staging Deployment Link:
https://logi-q-on-tech-git-dev-myh-itch.vercel.app/
GitHub Repository Branch: feature/KAN-4-company-registration-and-vendor-profile
Build Verification: npx next build (0 errors across 48 static page routes)

## Acceptance Criteria Verification Results:

Demo Workflow: End-to-end video recording of vendor registering, completing company profile with ABN, uploading compliance documents, and Platform Owner approving vendor status.

Document Validation Testing: Attempted upload of invalid file formats (.exe, .zip) and oversized files (>5MB) rejected with clear error pills.

State Machine Verification: Enforced explicit allowed transitions between PENDING, UNDER_REVIEW, APPROVED, SUSPENDED, and REJECTED states.

Audit Log Verification: Rejection reasons and status transitions recorded in database Vendor.rejectionReason field and audit_logs table.

# 4. Documented Vendor Status Lifecycle State Machine

| Current Status | Target Status | Allowed? | Trigger Condition & Audit Event |
| --- | --- | --- | --- |
| PENDING | UNDER_REVIEW | YES 🟢 | Vendor submits compliance certificates or Admin initiates review (VENDOR_STATUS_TRANSITION_UNDER_REVIEW). |
| PENDING | REJECTED | YES 🟢 | Admin rejects incomplete registration (VENDOR_STATUS_TRANSITION_REJECTED). |
| UNDER_REVIEW | APPROVED | YES 🟢 | Admin approves vendor & sets approvedAt timestamp (VENDOR_STATUS_TRANSITION_APPROVED). |
| UNDER_REVIEW | REJECTED | YES 🟢 | Admin rejects application & captures rejection note (VENDOR_STATUS_TRANSITION_REJECTED). |
| UNDER_REVIEW | PENDING | YES 🟢 | Admin requests information revision (VENDOR_STATUS_TRANSITION_PENDING). |
| APPROVED | SUSPENDED | YES 🟢 | Admin suspends access due to non-compliance (VENDOR_STATUS_TRANSITION_SUSPENDED). |
| APPROVED | UNDER_REVIEW | YES 🟢 | Admin triggers annual recertification audit (VENDOR_STATUS_TRANSITION_UNDER_REVIEW). |
| SUSPENDED | APPROVED | YES 🟢 | Admin reactivates compliant vendor (VENDOR_STATUS_TRANSITION_APPROVED). |
| SUSPENDED | REJECTED | YES 🟢 | Admin revokes access permanently (VENDOR_STATUS_TRANSITION_REJECTED). |
| REJECTED | PENDING | YES 🟢 | Admin allows vendor re-application (VENDOR_STATUS_TRANSITION_PENDING). |

# 5. Key Technical & Architectural Decisions Made

• Statutory Lock on Approved Vendor Profiles: Once a Vendor profile is APPROVED by ATO governance, the ABN/ACN and Company Name fields become legally locked (disabled inputs with lock badge) to prevent unauthorized entity swapping.

• Automatic Document Replacement Workflow: Uploading a new document for an existing classification type (e.g. ATO Certificate or Insurance) automatically replaces the previous file, resets status to PENDING, and queues it for review.

• Decoupled Account Signup vs Portal Onboarding: Vendors register basic account credentials on /auth/register, then complete their ABN and upload certificates inside their Vendor Portal (/dashboard/vendor).

• Exclusive Platform Owner Vendor Directory Console: Restricted Vendor Portal tab strictly to VENDOR role users so Platform Owners see Vendor Directory (/dashboard/owner/vendors) exclusively.

• Safe Document Blob Conversion: Implemented Base64-to-Blob object URL conversion so Platform Owners can view/open attached compliance documents seamlessly without browser sandboxing blocks.

# 6. Blockers, Risks, & Open Bugs Status

• Current Blockers: NONE. Vendor registration, compliance uploads, state machine transitions, and admin directory console are fully operational.
• Identified Bugs: NONE. Production build completed with 0 errors across 48 static page routes.
• Risk Mitigation: ABN format regex checking and document file/size validation prevent invalid data submission.

# 7. Tomorrow's Execution Plan (Day 5 — KAN-5)

Tomorrow (Day 5) will focus on implementing KAN-5: Pillar 2 Warehouse Receiving Ledger & Stock Allocation engine.

Pillar 2 Warehouse Receiving Ledger: Purchase order receipt, stock putaway allocation, and ledger delta logging.

Bin Location Stock Control: Warehouse stock management across receiving bays and storage bins.

Vendor-Warehouse Allocations: 3PL warehouse assignment to approved vendors.

Report Prepared & Submitted By:
Gimhan / Harshana (Harsh-Kesh)
Full-Stack Software Engineering Team — LogiQ-On Tech Platform