LogiQ-On Tech — End-of-Day 10 Progress Report

Jira Task KAN-10: Outbound Carrier Dispatch Release, Customer RMA Returns Intake & Enterprise Warehouse Reporting

| Recipient: | Induja Manavimukthi (Lead Architect & Product Owner) |
| --- | --- |
| Developer / Submitter: | Gimhan Theekshana |
| Jira Board & Task: | MYHitch Software Team — KAN-10 (Day 10 Deliverables) |
| Submission Date: | August 11, 2026 — Day 10 of 15-Day Accelerated Build Plan |
| Overall Day 10 Status: | 100% COMPLETED (Passed All Acceptance Criteria 🟢 — Week 2 Checkpoint Achieved) |

# 1. Executive Summary & Overview

Day 10 of the LogiQ-On Tech 15-day accelerated build plan has been successfully completed with 100% of planned tasks executed and 0 open bugs. With the completion of Day 10, the entire Warehouse & Inventory Operations Module (Days 6–10) has officially reached 100% functional completeness (Week 2 Checkpoint Achieved). Today's engineering effort delivered three core pillars: (1) Carrier Dispatch Release & Pickup Manifest Hand-off, (2) RMA Customer Returns Intake Station with condition-based stock restoration or write-off, and (3) Three Working Enterprise Warehouse Reports (Stock Valuation, Low Stock Alerts, Movement Audit) with native CSV export and bulletproof single-element print/PDF capability.

# 2. Planned Work vs. Completed Work Analysis

Below is the detailed sprint status matrix for all Day 10 objectives:

| Task Item / Deliverable | Scope Description | Status & Technical Outcome |
| --- | --- | --- |
| Dispatch & Shipping Status Updates | Implemented Release Carrier Dispatch modal and /api/fulfillment/dispatch API route. Transitions packed order status PACKED ➔ DISPATCHED with carrier pickup manifest ID, freight driver name, vehicle registration, and timestamp. | COMPLETED 🟢 |
| Returns Intake Back into Stock | Created Tab 8 RMA Station and /api/inventory/returns engine. RESTOCKABLE items increment stock (+qty) and write RETURN ledger entries; DAMAGED items decrement stock (-qty) as write-off ADJUSTMENT entries. | COMPLETED 🟢 |
| Configurable Low Stock Thresholds | Created /api/mdm/items/[id]/threshold API route and modal editor allowing safety stock limits and reorder batch quantities to be configured per SKU. | COMPLETED 🟢 |
| Three Enterprise Warehouse Reports | Integrated Tab 7: (1) Master Stock Valuation & Bin Occupancy, (2) Low-Stock Exception Alerts, and (3) Transactional Movement Audit Log with CSV export & bulletproof PDF print isolation. | COMPLETED 🟢 |

# 3. Staging URL & Functionality Verification

🚀 Live Staging Console Link:
http://localhost:3000/dashboard/owner/inventory
GitHub Repository: https://github.com/Harsh-Kesh/LogiQ-On-Tech
Feature Branch: feature/KAN-10-dispatch-returns-and-warehouse-reporting

## Verification Steps for Product Owner / Manager:

Carrier Dispatch Release: Navigate to Tab 6 (Pick-Pack). Click 'Release Carrier Dispatch' on packed order ORD-2026-901. Enter StarTrack manifest ID and driver reg. Confirm status transitions to DISPATCHED.

RMA Returns Demo: Navigate to Tab 8 (RMA Returns). Click 'Process Customer RMA Return'. Select order or SKU, set condition to RESTOCKABLE, and process return. Verify stock increments and RETURN ledger row is appended.

Safety Threshold Configuration: Navigate to Tab 7 (Reports) ➔ Report 2 (Low-Stock Alerts). Click 'Configure Threshold' on any item. Update threshold to 15. Verify low-stock warning triggers dynamically.

Reports Export & Print: Test 'Export CSV' on all 3 reports. Click 'Print / Save PDF' and confirm ONLY the clean report table prints without navigation bars, headers, or sidebars.

# 4. Key Technical & Architectural Decisions Made

• Separation of Packing Bench vs. Carrier Dispatch: Decoupled physical packing confirmation from carrier pickup manifestation to accurately model 3PL dock staging operations.

• Condition-Based RMA Inventory Routing: Implemented dual-path return processing: RESTOCKABLE items restore active pickable inventory, while DAMAGED write-off items isolate damaged stock into ledger adjustments.

• Dynamic Per-Item Safety Stock Calculation: Stored lowStockThreshold and reorderQuantity directly on persistent product master schema to allow item-level buffer customization.

• Bulletproof Print Isolation Architecture: Applied CSS body * { visibility: hidden } + .print-only-target { visibility: visible } rules to guarantee print/PDF exports omit web app chrome.

# 5. Acceptance Criteria Validation Matrix

| Dispatch and shipping status updates | PASSED 🟢 — Carrier dispatch modal releases PACKED orders to DISPATCHED with manifest tracking. |
| --- | --- |
| Returns intake back into stock | PASSED 🟢 — RMA processing restores physical stock (+qty) and writes immutable RETURN ledger entry. |
| Three working warehouse reports | PASSED 🟢 — Valuation, Low Stock Alerts, and Movement Audit Log operating on live derived data. |
| Reports exportable to CSV and printable to PDF | PASSED 🟢 — Native CSV export buttons + window.print() print-only CSS isolation. |
| Low stock threshold configurable per item | PASSED 🟢 — Threshold editor modal + API endpoint allows per-SKU safety stock setup. |
| Build Integrity & Type Safety | PASSED 🟢 — npx next build passed with 0 errors across all 63 static and dynamic routes. |

# 6. Blockers, Risks, & Open Bugs Status

• Current Blockers: NONE. All Day 10 features, API routes, and reporting UI modules are 100% operational.
• Identified Bugs: NONE. Production build checks (npx next build) passed with 0 errors across 63 routes.
• Week 2 Checkpoint Status: WAREHOUSE & INVENTORY MODULE 100% FUNCTIONALLY COMPLETE 🟢

# 7. Tomorrow's Execution Plan (Day 11 Target)

Tomorrow (Day 11) marks the start of Week 3 (Platform Administration & Advanced Features). Work will focus on System Administration, Organization Management, Advanced Role Access Rules, and Global Settings.

Organization & Facility Configuration Console.

Advanced Multi-Warehouse Permission Rules for Regional Managers.

System Health & Audit Activity Dashboard expansion.

Global Enterprise Settings & Notification Preferences.

Report Prepared & Submitted By:
Gimhan Theekshana