LogiQ-On Tech — End-of-Day 9 Progress Report

Jira Task KAN-9: Storage Bin Assignment, Stock Adjustments with Reason Codes, Pick List Generation & Packing Confirmation Station Bench

| Date & Target Build: | August 10, 2026 — Day 9 of 15-Day Accelerated Build Plan |
| --- | --- |
| Author & Supervisor: | Gimhan Theekshana ➔ Induja Manawimukthi |
| Module Focus: | Pillar 03: Outbound Order Fulfillment, Pick Routing & Physical Stock Decrement Policy |
| Deployment Staging URL: | http://localhost:3000/dashboard/owner/inventory |

# 1. Executive Summary

Day 9 of the 15-day accelerated build plan has been successfully completed with 100% of planned work executed and 0 open bugs. Today's engineering effort transformed the LogiQ-On Tech platform into an active 3PL Order Pick & Pack Fulfillment Engine. The platform now bridges inventory receiving, intelligent storage assignment, stock adjustments with reason codes, optimized bin pick routing, and packing station confirmation with immutable physical stock decrements.

# 2. Planned vs. Done Work Analysis

Below is the detailed status matrix for all Day 9 sprint objectives:

| Planned Task (Day 9) | Status | Execution Deliverables & Technical Outcome |
| --- | --- | --- |
| Bin / Storage Location Assignment | COMPLETED 🟢 | Implemented suggestOptimalStorageBin() capacity & velocity solver matching fast SKUs to Zone A Fast Pick and heavy bulk items to Zone B Bulk Storage. |
| Stock Adjustments with Reason Codes | COMPLETED 🟢 | Added mandatory reason code pills & text validation in Stock Adjustment terminal. Writes append-only ADJUSTMENT movement rows to persistent ledger. |
| Pick List Generation from an Order | COMPLETED 0🟢 | Developed continuous zone pathing algorithm (generatePickListForOrder()) sorting pick steps by zone. Added Pick List Route Terminal modal. |
| Packing Confirmation Station & Stock Decrement | COMPLETED 🟢 | Implemented Packing Confirmation Station Bench (confirmOrderPacking()). Physical stock on hand decrements EXACTLY upon packing confirmation. |
| Shipping Label & Dispatch Waybill | COMPLETED 🟢 | Created printable GS1-128 shipping waybill modal (LABEL-ORD-XXXX-AU) with courier tracking number and container barcode. |
| Role-Differentiated Portals | COMPLETED 🟢 | Configured role-scoped workflows: Platform Owner (National), Warehouse Manager (Site-Locked), Vendor Partner (Dispatch Portal). |

# 3. Technical Architecture & Stock Decrement Policy

## A. Intelligent Storage Assignment Solver

The storage assignment solver evaluates bin capacity bounds (capacityUnits - currentStock >= requiredQty) and item taxonomy velocity rules. Fast-moving items (Electronics, Fashion) are automatically assigned to Zone A - Fast Pick (bays near dispatch dock), while heavy or bulk goods are assigned to Zone B - Bulk Storage.

## B. Physical Stock Decrement Policy

Physical inventory decrement follows a strict 2-phase lifecycle policy:
1. Order Placement & Pick Phase: Stock is RESERVED (quantityReserved increases, quantityAvailable decreases). Physical quantityOnHand is unchanged.
2. Packing Confirmation Phase: When the operator clicks '📦 Confirm Packing & Release Dispatch', confirmOrderPacking() executes. Order status changes to PACKED, quantityReserved is cleared, physical quantityOnHand is DECREMENTED, and an unalterable ISSUE ledger row is written.

# 4. Role-Differentiated User Flow Analysis

• Platform Owner: Controls national order desk across Sydney, Melbourne, Brisbane, and Perth. Can create orders, generate pick lists, and monitor full audit ledger.
• Warehouse Manager: Operates site-locked Pick List Route Terminal and Packing Confirmation Bench scoped strictly to assigned Wh (e.g. WH-SYD-01).
• Vendor Partner: Operates Outbound Dispatch Portal (/dashboard/vendor) to submit shipping requests for stored catalog items and track real-time fulfillment status.

# 5. Acceptance Criteria Validation Matrix

| Complete pick-and-pack cycle on test order | PASSED 🟢 — Executed full order lifecycle on ORD-2026-901 and ORD-2026-902. |
| --- | --- |
| Every adjustment requires a reason code and writes to ledger | PASSED 🟢 — Enforced reason code pills and mandatory text validation. Writes append-only ADJUSTMENT movement row. |
| Stock is decremented at correct point in cycle | PASSED 🟢 — Stock decrements EXACTLY upon Packing Confirmation, creating an immutable ISSUE ledger entry. |
| Build Integrity & Type Safety | PASSED 🟢 — npx next build passed with 0 errors across all 61 static & dynamic routes. |

# 6. Tomorrow's Plan (Day 10 Target)

Day 10 will focus on Shipping Manifestation, Courier Carrier Integrations (StarTrack, Toll, AusPost), Automated Dispatch Webhook Notifications, and Outbound Shipping Manifest Reports.