LogiQ-On Tech — End-of-Day 1 Progress Update

Jira Task KAN-1: Environment Setup, Git Flow, PostgreSQL Schema & Staging CI/CD

| Recipient: | Induja Manavimukthi |
| --- | --- |
| Developer / Submitter: | Gimhan Theekshana |
| Jira Board & Task: | MYHitch Software Team — KAN-1 (Day 1 Deliverables) |
| Submission Date: | August 2, 2026 |
| Overall Day 1 Status: | 100% COMPLETED (Passed All Acceptance Criteria 🟢) |

# 1. Executive Summary & Overview

Day 1 of the LogiQ-On Tech 15-day build plan focused on establishing a robust, production-grade foundation for the entire application platform. All planned deliverables for KAN-1 have been successfully completed, tested, and verified. The repository infrastructure, 3-tiered Git Flow branching model, Next.js 14 App Router framework, full PostgreSQL database schema across all 4 business pillars, database seed scripts, initial SQL migration DDL files, and automated GitHub Actions CI/CD pipeline are 100% operational and deployed to the live staging environment.

# 2. Planned Work vs. Completed Work

| Task Item / Deliverable | Scope Description | Status & Verification |
| --- | --- | --- |
| Repository & Branch Setup | Initialized Git repo, set up origin remote (Harsh-Kesh/LogiQ-On-Tech), configured .gitignore, and created main, dev, and feature/KAN-1-env-and-schema branches. | COMPLETED 🟢 |
| Environment & Framework | Scaffolded Next.js 14 (App Router), TypeScript, Tailwind CSS, Prisma ORM, package.json, package-lock.json, tsconfig.json, .env, and .env.example templates. | COMPLETED 🟢 |
| CI/CD Pipeline | Configured GitHub Actions (.github/workflows/ci-staging.yml) for automated install, Prisma generation, TypeScript typechecking, and Next.js build verification. | COMPLETED 🟢 |
| Full Database Schema | Authored prisma/schema.prisma covering all 4 pillars: Vendor Management, Master Data MDM, Warehouse Stock & Immutable Ledger, Customer Orders, and Audit Logs. | COMPLETED 🟢 |
| Migrations & Seed Data | Generated initial SQL migration (prisma/migrations/0_init/migration.sql) and seed script (prisma/seed.ts) for test accounts, categories, items, and warehouse ledger entries. | COMPLETED 🟢 |

# 3. Staging URL & Functionality Verification

🚀 Live Staging Deployment Link:
https://logi-q-on-tech-git-dev-myh-itch.vercel.app/
GitHub Repository: https://github.com/Harsh-Kesh/LogiQ-On-Tech
Healthcheck API Endpoint: /api/health (Returns JSON status: ok, environment: staging)

## Verification Steps for Manager:

Open https://github.com/Harsh-Kesh/LogiQ-On-Tech/actions to observe the green PASSED build status for the latest dev branch commit.

Navigate to the Staging URL in any web browser to view the active LogiQ-On Tech Staging Landing Page displaying branch versioning and pillar status badges.

Access /api/health to confirm real-time API uptime and environment metadata.

Inspect prisma/schema.prisma and prisma/migrations/0_init/migration.sql in the GitHub repository to verify the complete database structure.

# 4. Key Technical & Architectural Decisions Made

• Full-Stack Tech Stack: Confirmed Next.js 14 App Router with TypeScript, Tailwind CSS, and Prisma ORM on PostgreSQL 16. Ensures end-to-end type safety from database queries to React component props.

• Immutable Stock Ledger Architecture: Designed stock_ledger as an immutable delta table (RECEIPT, ISSUE, ADJUSTMENT, RETURN, TRANSFER) linked directly to createdById (User). This eliminates inventory discrepancy bugs on Day 8 by deriving stock balances strictly from movement entries.

• VendorWarehouse Access Junction Table: Implemented the vendor_warehouses junction table to model explicit vendor-to-warehouse access assignments, fulfilling Step 4 of the platform process flow ('Access Granted to Warehouse Point').

• 1-to-1 User-Vendor Uniqueness: Enforced a @unique constraint on Vendor.userId to establish an explicit 1-to-1 mapping between vendor user accounts and corporate vendor entities.

• PostgreSQL Indexing Strategy: Added targeted indexes across foreign key columns, statuses, timestamps, and reference numbers in warehouse_stock, stock_ledger, orders, order_items, compliance_docs, item_masters, and audit_logs to ensure sub-millisecond query performance as data scales.

# 5. Blockers, Risks, & Open Bugs Status

• Current Blockers: NONE. All environment setup, Git connectivity, CI/CD pipeline builds, and staging deployments are fully resolved and operational.
• Identified Bugs: NONE. TypeScript strict compilation and Next.js production build completed with 0 errors.
• Risk Mitigation: Immutable stock ledger and database indexes created on Day 1 prevent future Day 8 inventory locks and performance bottlenecks.

# 6. Tomorrow's Execution Plan (Day 2 — KAN-2)

Tomorrow (Day 2) will focus on implementing KAN-2: Authentication, Role-Based Access Control (RBAC), MFA Enrolment, and Audit Logging.

NextAuth.js Integration: Implement JWT session handling and credentials provider.

4-Role RBAC Matrix: Build middleware guards restricting access for Platform Owner, Vendor, Warehouse, and Customer roles.

MFA Enrolment Scaffold: Implement TOTP (Google Authenticator) 2FA enrolment for staff and vendor accounts.

Audit Log Hooks: Wire automatic database write triggers on sensitive actions (login, role change, vendor approval).

Expected Deliverable: Role permission matrix document + live demo logging in as each of the 4 roles.

Report Prepared & Submitted By:
Gimhan Theekshana