LogiQ-On Tech — End-of-Day 5 Progress Update

Jira Task KAN-5: Owner Approval/Rejection Workflow, Real Transactional Email Dispatch & Multi-Tenant Vendor Product Management

| Recipient: | Induja Manavimukthi |
| --- | --- |
| Developer / Submitter: | Gimhan Theekshana |
| Jira Board & Task: | MYHitch Software Team — KAN-5 (Day 5 Deliverables) |
| Submission Date: | August 6, 2026 |
| Overall Day 5 Status: | 100% COMPLETED (Passed All Acceptance Criteria 🟢) |

# 1. Executive Summary & Overview

Day 5 of the LogiQ-On Tech 15-day build plan focused on implementing Epic KAN-5: Vendor Approval & Rejection Workflow with Real Transactional Email Dispatch, Vendor Performance Telemetry, and Multi-Tenant Vendor Product Catalog Management. All planned features and Day 5 acceptance criteria have been 100% completed, verified with 0 compilation errors across 49 static page routes, and deployed to the live staging environment.

# 2. Planned Work vs. Completed Work

| Task Item / Deliverable | Scope Description | Status & Verification |
| --- | --- | --- |
| Owner Approval & Rejection Workflow | Built state machine transitions (UNDER_REVIEW -> APPROVED / REJECTED) with audit logging & rejection notes. | COMPLETED 🟢 |
| Real Transactional Email Dispatch | Created Nodemailer HTML email engine (sendVendorApprovalEmail & sendVendorRejectionEmail) with audit stream fallback. | COMPLETED 🟢 |
| Executed Performance Telemetry | Added database schema fields (fulfillmentRate, onTimeDeliveryRate, qualityRating, ordersFulfilled) and UI telemetry cards. | COMPLETED 🟢 |
| Vendor Product CRUD Engine | Created ItemMaster CRUD API & UI table with SKU, Barcode, Cost/Selling Prices, and Status controls. | COMPLETED 🟢 |
| Multi-Tenant Vendor Catalog Isolation | Hard-scoped product queries by vendorId and vendorEmail. Vendor A cannot view, edit, or delete Vendor B's items. | COMPLETED 🟢 |
| Catalog Governance Lock | Restricted product creation/editing to APPROVED vendors. Unapproved vendors receive a 403 Forbidden lock. | COMPLETED 🟢 |
| Rejected Vendor Login Access Guard | Updated NextAuth login callback to block REJECTED and SUSPENDED vendors with exact audit reason messages. | COMPLETED 🟢 |

# 3. Staging URL & Acceptance Criteria Verification

🚀 Live Staging Deployment Link:
https://logi-q-on-tech-git-dev-myh-itch.vercel.app/
GitHub Repository: https://github.com/Harsh-Kesh/LogiQ-On-Tech

## Verification of Day 5 Acceptance Criteria:

Criterion 1: Full Onboarding & Product Run: PASSED 🟢 — Demonstrated complete workflow: Vendor registers -> Uploads ABN certificate -> Platform Owner approves -> Vendor logs in & creates item in product catalog.

Criterion 2: Rejected Vendor Access Guard: PASSED 🟢 — Rejected or suspended vendors attempting to log in on /auth/login are strictly blocked with explicit audit reason messages.

Criterion 3: Multi-Tenant Catalog Isolation: PASSED 🟢 — Product queries and mutations are hard-scoped by vendorId. Vendor A cannot view, edit, or delete Vendor B's items.

# 4. Key Technical & Architectural Decisions Made

• Transactional Email Dispatch Architecture: Implemented Nodemailer HTML email templates with dynamic fallback to system audit logs when SMTP credentials are unconfigured.

• Executed Database Schema Fields: Added fulfillmentRate, onTimeDeliveryRate, qualityRating, and ordersFulfilled directly to the Vendor Prisma model and runtime store.

• Catalog Governance Lock: Restricted product creation/editing to APPROVED vendors. Unapproved accounts receive a 403 Forbidden lock.

• Base64 Data URL to Blob URL Converter: Implemented client-side Blob URL generation for uploaded compliance documents, enabling safe tab opening across all modern browsers.

# 5. Blockers, Risks, & Open Bugs Status

• Current Blockers: NONE. All Day 5 workflows are operational.
• Open Bugs: NONE (0 compilation errors across 49 static page routes).
• SMTP Environment Note: Live email delivery requires SMTP server credentials (SMTP_HOST, SMTP_USER, SMTP_PASS) in .env / Vercel environment variables.

# 6. Tomorrow's Execution Plan (Day 6 — KAN-6)

Tomorrow (Day 6) will focus on implementing Epic KAN-6: 3PL Warehouse Operations, Receiving Ledger & Bin Stock Allocation Engine.

Inbound Purchase Order Receiving: Create receiving logs for incoming vendor product shipments.

Bin Location Stock Allocation: Assign received items to specific warehouse bin locations (e.g. BIN-A1-01).

Stock Ledger Audit Delta: Generate immutable stock ledger entries (RECEIPT) linked to user IDs.

Inventory Balance Updates: Dynamically recalculate warehouse bin stock balances.

Report Prepared & Submitted By:
Gimhan Theekshana