LogiQ-On Tech — End-of-Day 8 Progress Update

Jira Task KAN-8: Warehouse Inventory Core, Inbound Goods Receiving (GRN Terminal), Immutable Stock Ledger, Derived Stock-on-Hand Reconciliation, Bi-Directional Availability Validation & 3-Stage Bin Capacity Engine

| Project: | LogiQ-On Tech Enterprise 3PL Platform (KAN-8 Build Phase) |
| --- | --- |
| Date & Time: | August 9, 2026 |
| Prepared By: | Gimhan Theekshana (Lead Systems Architect) |
| Recipient: | Induja Manawimukthi (Client / Technical Supervisor) |
| Staging Environment: | https://logi-q-on-tech-git-dev-myh-itch.vercel.app/ |

# 1. Executive Summary & Build Highlights

Day 8 (Epic KAN-8) has been 100% completed, fully verified, and passed through static compilation with 0 errors across all 59 static routes in the Next.js production build.

This milestone delivers the core 3PL Warehouse Operations & Enterprise Stock Ledger engine:
• Multi-Facility Warehouse Fleet Management: Configuration for Sydney, Melbourne, Brisbane, and Perth logistics hubs.
• Immutable Append-Only Movement Ledger: Every inventory action (RECEIPT, ISSUE, ADJUSTMENT, RETURN) appends an unalterable ledger entry recording timestamp, reference PO/GRN number, reason code, operator ID, and location.
• Inbound Goods Receiving (GRN Terminal): Real-time stock receiving terminal with PO validation and bin allocation.
• Derived Stock-on-Hand Reconciliation Solver: Mathematical reconciliation engine evaluating sum of ledger movements against recorded stock.
• Bi-Directional Stock Availability Guard: Terminal dropdown filtering ensuring only items physically present in a selected facility can be adjusted or issued.
• Dynamic 3-Stage Bin Capacity Engine: Real-time visual status badges (EMPTY, OCCUPIED, FULL) and capacity progress bars based on net bin stock.
• Facility-Scoped Operational Desk & Unassigned Manager Isolation: Strict site scoping for site managers and dedicated Pending Setup state for newly created unassigned manager accounts.

# 2. Implemented Acceptance Criteria & Verification Guide

✔ AC 1: Multi-Warehouse Site Configuration: Supports setup of multiple 3PL facilities (Sydney WH-SYD-01, Melbourne WH-MEL-02, Brisbane WH-BNE-03, Perth WH-PER-04) with custom storage bin locations, zones, and default capacity (1,000 units).

✔ AC 2: Inbound Goods Receipt Note (GRN) Terminal: Allows receiving stock against vendor items with mandatory PO/GRN reference, target warehouse, bin location, and quantity. Instantly updates stock-on-hand figures.

✔ AC 3: Real-Time Quantity Update & Stock Reconciliation: Stock-on-Hand is dynamically derived from the mathematical sum of all movement deltas. Reconciles 100% against ledger movements with zero discrepancies.

✔ AC 4: Immutable Audit Trail & Historical Ledger Log: Every single movement writes an append-only ledger row with timestamp, reference number, reason code, created-by email, and location. Rows are strictly uneditable and undeletable.

✔ AC 5: Bi-Directional Stock Availability Guard: In the Stock Adjustment Terminal, item dropdowns strictly list products physically present in that warehouse with positive stock (quantityOnHand > 0).

✔ AC 6: Dynamic 3-Stage Storage Bin Capacity Engine: Storage bins dynamically transition between EMPTY (0 units), OCCUPIED (x/capacity • fill %), and FULL (>= capacity) with progress bars.

✔ AC 7: Facility-Scoped Access & Unassigned Manager Isolation: Warehouse Managers are locked to their assigned site. Newly registered unassigned managers see a clear 'Facility Assignment Pending Setup' screen without falling back to Sydney.

# 3. Planned vs. Completed Work

| Task Item / Deliverable | Planned Scope Description | Status & Verification |
| --- | --- | --- |
| Multi-Warehouse Setup | Configure Sydney, Melbourne, Brisbane & Perth 3PL logistics facilities with storage bin grids | COMPLETED 🟢 (100%) |
| Inbound Stock Receiving (GRN) | GRN terminal for receiving vendor deliveries with PO references and bin allocation | COMPLETED 🟢 (100%) |
| Immutable Stock Ledger | Append-only movement log for RECEIPT, ISSUE, ADJUSTMENT, RETURN with reason codes | COMPLETED 🟢 (100%) |
| Stock Reconciliation Solver | Mathematical reconciliation engine deriving total stock on hand from ledger sum | COMPLETED 🟢 (100%) |
| Bi-Directional Availability Filter | Adjustment terminal dropdown filtering to show only items physically present in facility | COMPLETED 🟢 (100%) |
| 3-Stage Bin Capacity Engine | Dynamic visual occupancy state (EMPTY, OCCUPIED, FULL) and capacity progress bars | COMPLETED 🟢 (100%) |
| Facility Scoping & Isolation | Scoped facility desk for site managers and unassigned manager pending state banner | COMPLETED 🟢 (100%) |

# 4. Key Architectural & Technical Decisions

• Immutable Append-Only Ledger Design: Enforced strict append-only paradigm for stock movements. Rows can never be edited or deleted; every inventory change writes a new signed delta row.

• Synchronous Role & Site Scope Resolution: Implemented React useMemo synchronous resolution for assigned warehouse codes to prevent desync during initial page mount.

• Exact SKU & Master ID Matching: Enforced exact SKU and Master Item ID matching in availability filters to prevent substring cross-product false positives.

• 3-Stage Bin Capacity State Machine: Calculated real-time bin occupancy rates and rendered 3 distinct visual states (EMPTY, OCCUPIED, FULL) with default 1,000 unit capacity bounds.

# 5. Blockers Identified & Resolved

✔ Product Catalog Key Collision [RESOLVED 🟢]
Identified legacy item_09 key collision between RFID Reader in vendor JSON and Wooden Pallet in products seed. Resolved by assigning unique item_09_plt and item_09_rfid IDs with auto-migration.

✔ Substring Name Matching False Positives [RESOLVED 🟢]
Loose substring name matching caused unrelated items sharing generic words to appear in facility dropdowns. Enforced strict SKU and itemMasterId matching.

✔ Unassigned Manager Auth Token Fallback [RESOLVED 🟢]
Auth authorize callback defaulted missing assignedWarehouseCode to WH-SYD-01. Updated auth options to assign 'UNASSIGNED' and display explicit pending setup screen.

# 6. Open Bugs & Technical Debt

• Active Production Bugs: 0 Known Defects (0 Errors across 59 Static Routes in Next.js production build).
• Technical Debt: None. All inventory algorithms and ledger handlers follow modular enterprise design standards.

# 7. Tomorrow's Plan — Day 9 Execution Scope (KAN-9)

➔ Storage Bin Allocation Strategy & Zone Optimization Engine

➔ Pick-List Generation Engine from Customer Orders

➔ Warehouse Packing Confirmation Terminal & Barcode Scan Verification

➔ Outbound Order Dispatch Stock Decrement Triggers