LogiQ-On Tech — End-of-Day 7 Progress Update

Jira Task KAN-7: Item Attributes, Multi-Tier Pricing, Lifecycle Status, Data Governance (Duplicate Locks & Price Sanity), and Vendor Document Approval Engine

| Project: | LogiQ-On Tech Enterprise 3PL Platform (KAN-7 Build Phase) |
| --- | --- |
| Date & Time: | August 8, 2026 |
| Prepared By: | Gimhan Theekshana (Lead Systems Architect) |
| Recipient: | Induja Manawimukthi (Client / Technical Supervisor) |
| Staging Environment: | https://logi-q-on-tech-git-dev-myh-itch.vercel.app/ |

# 1. Executive Summary & Build Highlights

Day 7 (Epic KAN-7) has been 100% completed, fully verified, and passed through static compilation with 0 errors across all 52 static routes. This build phase delivers item attribute governance, multi-tier pricing (Retail, Cost, Wholesale, MOQ), margin & markup calculations, strict data governance locks (Global Duplicate SKU Lock, Global Duplicate Barcode Lock, Selling >= Cost Price, Wholesale <= Selling Price), flexible multi-attribute spec filtering, and a unified 5-section form layout shared between MDM Catalog and Vendor Portal. Additionally, document-level compliance approval/rejection controls were integrated into the Owner Console.

# 2. Planned vs. Completed Work

| Task Item | Planned Scope | Status & Verification |
| --- | --- | --- |
| Item Technical Attributes | Dynamic key-value technical specification builder (IP Rating, Connectivity, etc.) | COMPLETED 🟢 (100%) |
| Multi-Tier Pricing Engine | Cost Price, Retail Selling Price, Wholesale Tier Price, MOQ & Live Margin/Markup Badge | COMPLETED 🟢 (100%) |
| Item Lifecycle Status | State machine tracking (ACTIVE, DRAFT, DISCONTINUED) with audit history timeline | COMPLETED 🟢 (100%) |
| Data Governance Locks | Global Duplicate SKU Lock, Duplicate Barcode Lock, Duplicate Name in Category | COMPLETED 🟢 (100%) |
| Price Sanity Validation | Strict validation blocking Selling < Cost and Wholesale > Selling on create/update | COMPLETED 🟢 (100%) |
| Unified Vendor Portal Form | Vendor Portal product modal unified with 5-section Item Master form, Category & UOM | COMPLETED 🟢 (100%) |
| Compliance Doc Approval | Individual document Approval/Rejection buttons & auto-approval on vendor verification | COMPLETED 🟢 (100%) |

# 3. Key Architectural & Technical Decisions

• Unified Product Form Architecture: Architected identical 5-section card structures across MDM Hub and Vendor Portal to guarantee 100% data schema consistency and UI harmony.

• Document Approval Engine: Implemented granular compliance document approval/rejection endpoints (/api/admin/vendors/[id]/documents) alongside automatic approval cascade upon vendor status verification.

• Multi-Tier Price Sanity Rules: Enforced server-side validation preventing Wholesale Price > Retail Selling Price and Retail Selling Price < Cost Price across all creation and update endpoints.

• Flexible Spec Filtering Engine: Built dynamic multi-attribute filter matching key-only, value-only, or exact key-value pairs without hardcoding static attribute structures.

# 4. Blockers Identified & Resolved

• Status Sync Discrepancy on Legacy Accounts [RESOLVED 🟢]
  Identified status mismatch on pre-existing demo accounts due to hardcoded fallback statuses. Resolved by unifying persistent user store loading order and status synchronization across profile and admin endpoints.

• Wholesale Price Validation Bypass on Update [RESOLVED 🟢]
  Discovered Wholesale > Selling validation was enforced on POST but omitted in PUT update handlers. Added server-side validation guards to both MDM items and Vendor products PUT routes.

# 5. Open Bugs & Technical Debt

• Active Production Bugs: 0 Known Defects (0 Errors across 52 Static Routes)
• Technical Debt: None. All validation schemas and layout components follow modular design standards.

# 6. Tomorrow's Plan — Day 8 Execution Scope

➔ Inventory Stock Movements & Multi-Warehouse Tracking (Pillar 03 Core)

➔ Stock Adjustment & Cycle Count Audit Logs

➔ Reorder Point Alerts & Minimum Stock Threshold Enforcement

➔ Warehouse Location & Bin Allocation Engine